YallaMarket

Final Report — Comprehensive System Documentation

Software Engineering Course Project

| University | An-Najah National University |
| --- | --- |
| Course | Software Engineering |
| Instructor | Dr. Firas Shakaa |
| Program / Major | Computer Science Apprenticeship |
| Semester | Second Semester |
| Methodology | Agile / Scrum |
| Technology Stack | React + Vite + Tailwind CSS, Express.js, SQLite, JWT |
| GitHub Repository | https://github.com/BaraaMasri99/yallaMarket |

Team Members

| Baraa Masri | Scrum Master / Development / Documentation |
| --- | --- |
| Hamed Bizreh | Development / Design / QA Evidence |
| Yahya Ziyoud | Development / Design / QA Evidence |

Final Submission Version | May 2026

Contents

Table of Contents	2

1. Executive Summary	3

2. Project Overview and Problem Definition	3

2.1 Problem Definition	3

2.2 Product Scope	3

3. Stakeholder Analysis	3

4. Requirements Summary	4

4.1 Functional Requirements Summary	4

4.2 Non-Functional Requirements Summary	4

5. System Architecture and Technology Stack	4

6. System Design Document (SDD)	5

6.1 Use Case Diagram	6

6.2 Class Diagram	7

6.3 Sequence Diagrams	7

6.3.1 Login / Logout Flow	9

6.3.2 Language Switch Flow	10

7. Database Design	11

7.1 Entity Relationship Diagram	12

7.2 Data Model Summary	13

8. Implementation Overview	13

8.1 Frontend Implementation	13

8.2 Backend Implementation	13

8.3 API Summary	13

9. Quality Assurance	14

9.1 Test Plan Summary	14

9.2 Test Execution Summary	14

9.3 Bug Summary	14

9.4 Requirements Traceability Matrix	14

10. Agile Project Management Evidence	14

11. Version Control and Collaboration Evidence	15

12. Final Demo and Presentation Plan	15

13. Known Limitations and Future Enhancements	15

14. Final Submission Checklist	16

15. Conclusion	16

Appendix A. Detailed QA Test Cases	17

Appendix B. Jira and GitHub Evidence Screenshots	18

B.1 Sprint 1 Evidence	18

B.2 Sprint 2 Evidence	19

B.3 Sprint 3 Evidence	20

B.4 Sprint 4 Evidence	21

B.5 Sprint 5 Final QA Evidence	22

B.6 Jira-GitHub Integration Evidence	23

B.7 Velocity Report	24

B.8 GitHub Repository Evidence	25

# 1. Executive Summary

YallaMarket is a full-stack bilingual digital marketplace developed as a Software Engineering course project. The system provides a storefront for digital products such as game cards, subscriptions, balances, and related digital services. It supports Arabic and English interfaces, RTL/LTR layout switching, product browsing, cart management, checkout/order submission, authentication, and admin management features.

The final implementation follows a layered architecture using React, Vite, Tailwind CSS, React Router, and Context API on the frontend; Express.js REST APIs and JWT authentication on the backend; and SQLite for server-side persistence. The development lifecycle was managed through Jira using Agile/Scrum practices, while GitHub was used for collaboration, branching, commits, and pull request evidence.

This report consolidates the engineering process: requirements, system design, implementation, QA testing, bug tracking, Agile evidence, version control evidence, and final submission readiness.

# 2. Project Overview and Problem Definition

## 2.1 Problem Definition

Digital marketplace users need a clear, responsive, and localized shopping experience that allows them to browse digital products, manage a cart, submit orders, and interact with a bilingual interface. YallaMarket addresses this need by providing a structured web-based marketplace with customer-facing features and administrative management support.

## 2.2 Product Scope

Bilingual storefront interface with Arabic RTL and English LTR support.

Homepage with category entry points and product navigation.

Category pages with product listing and search/filter behavior.

Product details pages showing product information, price, stock status, and related products.

Shopping cart operations: add, update quantity, remove items, subtotal, delivery fee, total.

Cart persistence using browser localStorage.

Checkout flow with customer information, delivery details, payment method selection, and order summary.

Backend API support for authentication, catalog data, order submission, and admin workflows.

SQLite database persistence for users, categories, products, orders, and order items.

Agile project tracking through Jira and collaborative source control through GitHub.

# 3. Stakeholder Analysis

| Stakeholder | Description | Main Interest / Access |
| --- | --- | --- |
| Guest | Unauthenticated visitor browsing the storefront. | Browse categories, products, cart, and checkout UI. |
| Registered User | Customer with an account. | Login, use cart, submit orders, and track personal actions. |
| Admin | Store manager/operator. | Manage products, categories, orders, and dashboard information. |
| Development Team | Students building and documenting the system. | Implementation, testing, Jira tracking, GitHub collaboration, and final delivery. |
| Instructor / Evaluator | Software Engineering course reviewer. | Assess requirements, design, implementation, QA, Agile process, and proof of work. |

# 4. Requirements Summary

## 4.1 Functional Requirements Summary

| ID | Requirement | Implementation Area | Final Status |
| --- | --- | --- | --- |
| FR-01 | Browse categories | Homepage, category API/service | Implemented |
| FR-02 | View category products | CategoryPage, product API/service | Implemented |
| FR-03 | Search/filter products | Category search and API filtering | Implemented |
| FR-04 | View product details | ProductPage and related products | Implemented |
| FR-05 | Add to cart | ProductCard/ProductPage + CartContext | Implemented |
| FR-06 | Update quantity | CartPage + CartContext | Implemented |
| FR-07 | Remove cart item | CartPage + CartContext | Implemented |
| FR-08 | Persist cart | localStorage under cart state | Implemented |
| FR-09 | View cart summary | OrderSummary/cart totals | Implemented |
| FR-10 | Checkout form | CheckoutPage + order service | Implemented |
| FR-11 | Language switch | LanguageContext + document dir/lang | Implemented |
| FR-12 | Display feedback | Toast/errors/fallback UI | Implemented |
| FR-13 | Register account | Auth API + Register UI | Implemented |
| FR-14 | Login | Auth API + Login UI + JWT | Implemented |
| FR-15 | Logout | Client-side session clearing | Implemented / limited |
| FR-16 | Protected routes | Frontend route guard + backend middleware | Implemented |
| FR-17 | Submit order | POST /api/orders + SQLite persistence | Implemented |
| FR-18 | Admin management | Admin dashboard, products, categories, orders | Implemented |

## 4.2 Non-Functional Requirements Summary

| Category | Requirement | Verification Approach |
| --- | --- | --- |
| Performance | Primary pages should load within an acceptable time for local/demo use. | Build verification and manual browser testing. |
| Responsiveness | Support mobile, tablet, and desktop layouts. | Manual UI review using responsive layouts. |
| Usability | User can move from browsing to checkout through a clear flow. | Manual end-to-end checkout test. |
| Localization | Arabic RTL and English LTR should be supported. | Language switch and direction test cases. |
| Reliability | Handle empty states, invalid routes, and API errors gracefully. | Error handling and route fallback tests. |
| Maintainability | Organized frontend/backend structure with reusable services/components. | Repository structure review. |
| Security | Use password hashing and JWT authentication. | Auth API and middleware review. |
| Quality Assurance | Manual test cases, results, and Jira bug tracking evidence. | QA report and Sprint 5 evidence. |

# 5. System Architecture and Technology Stack

YallaMarket follows a three-layer architecture. The presentation layer renders the user interface and manages client-side state. The application/API layer exposes REST endpoints and applies business logic, authentication, validation, and protected route handling. The data layer persists users, categories, products, orders, and order items using SQLite.

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Presentation Layer | React + Vite + Tailwind CSS + React Router | UI, routing, RTL/LTR, product browsing, cart, checkout, admin screens. |
| Application/API Layer | Express.js + controllers + middleware | Business logic, REST endpoints, JWT authentication, validation, admin protection. |
| Data Layer | SQLite | Persistent storage for users, categories, products, orders, and order items. |
| Client Storage | localStorage | Cart persistence and selected session/auth data where appropriate. |
| Collaboration & Process | Jira + GitHub | Sprint planning, bug tracking, commits, branching, pull requests, and evidence. |

W

Figure 1. YallaMarket high-level three-layer architecture.

# 6. System Design Document (SDD)

This section presents the main UML and architecture artifacts used to model YallaMarket. The design diagrams describe users, system behavior, class-level structure, database relationships, and important sequence flows.

# 6.1 Use Case Diagram

The use case diagram models the interaction between customers, admins, and external systems. It covers browsing, authentication, cart operations, order placement, payment method selection, and administrative management.

# 6.2 Class Diagram

The class diagram represents the main domain concepts and supporting client services/contexts, including User, Category, Product, Cart, CartItem, Order, OrderItem, LanguageContext, CartContext, and service modules.

# 6.3 Sequence Diagrams

Three sequence diagrams document important runtime flows: checkout order submission, login/logout, and language switching. These diagrams demonstrate how frontend state, backend APIs, localStorage, JWT, and SQLite interact during key system operations.

# 6.3.1 Login / Logout Flow

# 6.3.2 Language Switch Flow

# 7. Database Design

YallaMarket uses SQLite as a lightweight relational database. The main persistent entities are categories, products, users, orders, and order_items. The cart is intentionally client-side only and is persisted in localStorage until the checkout flow converts cart items into order_items.

# 7.1 Entity Relationship Diagram

## 7.2 Data Model Summary

| Entity | Purpose | Key Fields / Relationships |
| --- | --- | --- |
| categories | Stores product categories. | id, slug, name_ar/name_en, descriptions, image. One category has many products. |
| products | Stores purchasable digital products. | id, category_id, names, descriptions, price, image, stock/availability fields. |
| users | Stores customer/admin accounts. | id, full_name, email, phone, password_hash, role, created_at. |
| orders | Stores checkout orders. | id, user_id, customer_info, totals, payment_method, status, created_at. |
| order_items | Stores items belonging to an order. | id, order_id, product_id, quantity, price_at_order. |
| client cart | Temporary client-side cart before checkout. | Stored in localStorage; converted to order_items during order submission. |

# 8. Implementation Overview

## 8.1 Frontend Implementation

React + Vite project structure under client/src.

Customer pages: Home, CategoryPage, ProductPage, CartPage, CheckoutPage, LoginPage, RegisterPage, NotFoundPage.

Admin pages: AdminDashboard, AdminProducts, AdminCategories, AdminOrders.

Reusable components include Layout, Navbar, Footer, ProductCard, CategoryCard, CartItem, QuantitySelector, OrderSummary, Toast, AuthForm, AdminRoute, and Spinner.

Context providers handle language, cart, and authentication state.

LanguageContext updates document language and direction and persists user language preference.

CartContext manages add/update/remove/clear behavior and persists the cart in localStorage.

AuthContext stores the JWT and authenticated user data.

## 8.2 Backend Implementation

Express.js backend under server/src.

Main app/server files handle middleware, routing, and application startup.

Auth routes support register, login, and logout behavior.

Product and category routes support public catalog access and admin CRUD operations.

Order routes support authenticated order creation, user order retrieval, and admin order management.

JWT middleware protects authenticated routes; admin middleware protects role-based actions.

Passwords are hashed using bcrypt/bcryptjs and tokens are signed/verified using jsonwebtoken.

SQLite schema and data are initialized through backend database configuration.

## 8.3 API Summary

| Method | Endpoint | Purpose | Auth | Status |
| --- | --- | --- | --- | --- |
| GET | /api/health | API health check | No | Implemented |
| POST | /api/auth/register | Create user account | No | Implemented |
| POST | /api/auth/login | Authenticate user and return JWT | No | Implemented |
| POST | /api/auth/logout | Logout / clear client session | Token optional | Implemented / limited |
| GET | /api/categories | List categories | No | Implemented |
| GET | /api/categories/slug/:slug | Get category by slug | No | Implemented |
| POST | /api/categories | Create category | Admin | Implemented |
| PUT | /api/categories/:id | Update category | Admin | Implemented |
| DELETE | /api/categories/:id | Delete category | Admin | Implemented |
| GET | /api/products | List/search/filter products | No | Implemented |
| GET | /api/products/:id | Product details | No | Implemented |
| GET | /api/products/related/:id | Related products | No | Implemented |
| POST | /api/products | Create product | Admin | Implemented |
| PUT | /api/products/:id | Update product | Admin | Implemented |
| DELETE | /api/products/:id | Delete product | Admin | Implemented |
| POST | /api/orders | Submit order | User | Implemented |
| GET | /api/orders/my | Current user orders | User | Implemented |
| GET | /api/orders | Admin order list | Admin | Implemented |
| GET | /api/orders/:id | Order details | Owner/Admin | Implemented |
| PUT | /api/orders/:id/status | Update order status | Admin | Implemented |
| GET | /api/admin/dashboard/stats | Dashboard statistics | Admin | Implemented |

# 9. Quality Assurance

Quality assurance focused on manual functional testing, integration testing, UI validation, authentication validation, cart persistence, checkout/order flow, admin functionality, localization, and route/error handling. Testing was documented as part of the final QA sprint and connected with Jira bug tracking evidence.

## 9.1 Test Plan Summary

| Area | QA Approach |
| --- | --- |
| Scope | Storefront, categories, products, cart, checkout, auth, admin, localization, routing, and error handling. |
| Environment | Local frontend/backend environment, modern browser, SQLite database with seeded/demo data. |
| Testing Type | Manual functional testing, integration testing, UI/UX verification, regression checks. |
| Entry Criteria | Frontend and backend run successfully; database available; main pages accessible. |
| Exit Criteria | Core test cases pass; discovered bugs are resolved/verified; Jira evidence captured. |

## 9.2 Test Execution Summary

| Metric | Value | Notes | Result |
| --- | --- | --- | --- |
| Manual Test Cases | 20 | Covers storefront, cart, auth, checkout, admin, localization, and error handling. | Completed |
| Passed | 20 | All final manual test cases passed after final QA fixes. | Pass |
| Failed | 0 | No open blocking failures at final QA sign-off. | Pass |
| Jira Bugs Tracked | 4 | SCRUM-127 to SCRUM-130. | Resolved |
| Final QA Tasks | 3 | SCRUM-131 to SCRUM-133. | Done |

## 9.3 Bug Summary

| Jira Key | Bug Summary | Severity | Resolution | Status |
| --- | --- | --- | --- | --- |
| SCRUM-127 | Cart total did not update immediately after quantity changes. | Medium | Cart recalculation behavior verified and corrected. | Done |
| SCRUM-128 | Checkout validation messages were unclear for incomplete forms. | Medium | Validation feedback improved and verified. | Done |
| SCRUM-129 | Language direction was inconsistent after switching languages. | Medium | RTL/LTR behavior verified and synchronized. | Done |
| SCRUM-130 | Invalid product routes needed improved fallback handling. | Medium | NotFound/fallback behavior improved and verified. | Done |

## 9.4 Requirements Traceability Matrix

| Requirement Area | Implementation Area | Related Test Cases | Result |
| --- | --- | --- | --- |
| Browse categories | HomePage + category API | TC-01, TC-02 | Pass |
| Search/filter products | CategoryPage + product service | TC-03, TC-04 | Pass |
| Product details | ProductPage + related products | TC-05, TC-06 | Pass |
| Cart operations | CartContext + CartPage | TC-07 to TC-10 | Pass |
| Authentication | Auth API + AuthContext | TC-11 to TC-13 | Pass |
| Checkout/orders | CheckoutPage + Order API | TC-14 to TC-16 | Pass |
| Admin features | Admin dashboard/products/orders | TC-17, TC-18 | Pass |
| Localization | LanguageContext + RTL/LTR | TC-19 | Pass |
| Error handling | NotFound/fallback UI | TC-20 | Pass |

# 10. Agile Project Management Evidence

The project was managed using Agile/Scrum in Jira. The backlog included requirements, design activities, frontend tasks, backend tasks, integration tasks, deployment/testing tasks, and a final QA sprint. Sprint 5 was used for final quality assurance, bug tracking, documentation, presentation preparation, and delivery evidence.

| Sprint | Focus | Representative Work | Status |
| --- | --- | --- | --- |
| Sprint 1 | Project setup and early frontend foundation | React + Vite setup, homepage, navbar, repository setup, SRS and initial diagrams. | Completed |
| Sprint 2 | Frontend stabilization and core storefront | CartContext, cart page, CategoryPage, ProductCard, language support, UX refinements. | Completed |
| Sprint 3 | Backend and database integration | Node/Express setup, SQLite models, Auth API, products/categories/orders REST APIs, sample data. | Completed |
| Sprint 4 | Full-stack integration and admin functionality | API connection, admin dashboard/products/orders, deployment/testing, Postman API validation. | Completed |
| Sprint 5 | Final QA and delivery preparation | Bugs SCRUM-127..130, QA documentation, final presentation/demo flow, Jira/GitHub evidence. | Completed |

# 11. Version Control and Collaboration Evidence

GitHub was used as the team repository for collaborative implementation. Evidence includes commit history, branches, pull requests, merge activity, and Jira integration through issue keys. The repository URL is: https://github.com/BaraaMasri99/yallaMarket

| Evidence Type | What It Demonstrates | Included Evidence |
| --- | --- | --- |
| Repository overview | Project structure and final working codebase. | GitHub repository screenshot. |
| Commit history | Incremental implementation and maintenance. | Commit count and recent commit activity. |
| Branches | Team collaboration and task separation. | Branch count evidence. |
| Pull requests | Integration workflow and Jira issue linking. | Merged PR screenshot with Jira issue references. |
| Jira integration | Traceability between project management and code changes. | GitHub/Jira link screenshot. |

# 12. Final Demo and Presentation Plan

The recorded presentation should demonstrate the full engineering process and the working system. All team members should participate. The recommended demo flow is structured to reduce risk and present the strongest features first.

| Step | Presenter / Focus | Content |
| --- | --- | --- |
| 1 | Project introduction | Problem, solution idea, scope, and target users. |
| 2 | Requirements and design | SRS summary, stakeholders, use case diagram, architecture, ERD. |
| 3 | Storefront demo | Home, language switch, categories, product browsing, search. |
| 4 | Cart and checkout demo | Add to cart, update quantity, refresh persistence, checkout submission. |
| 5 | Authentication demo | Register/login and protected behavior. |
| 6 | Admin demo | Dashboard, products/categories/orders, update order status. |
| 7 | QA and Agile evidence | Test cases, bugs, Jira sprints, GitHub commits/PRs, velocity report. |
| 8 | Conclusion | Known limitations, future enhancements, and final readiness. |

# 13. Known Limitations and Future Enhancements

Real external payment gateway integration is not included; the current system supports payment method selection and order recording.

Logout mainly clears the client-side token/session; server-side token invalidation can be improved in future versions.

The system uses SQLite for lightweight academic/demo persistence; a production deployment could migrate to a managed relational database.

Automated test coverage can be added in future work; the current submission provides structured manual QA testing and Jira bug tracking evidence.

Additional deployment hardening, monitoring, and production secrets management can be added beyond the course scope.

# 14. Final Submission Checklist

| Submission Item | Evidence / File | Status |
| --- | --- | --- |
| Final Report PDF | This comprehensive report exported to PDF. | Ready for export |
| SRS | SRS v3.0 included/summarized in the report. | Ready |
| System Design Document | Use Case, Class, Sequence diagrams, Architecture, ERD. | Ready |
| QA Documentation | QA report, test cases, test results, bug summary. | Ready |
| Agile Evidence | Jira backlog, sprints, Sprint 5 bugs/tasks, velocity report. | Ready |
| GitHub Evidence | Repository URL, commits, branches, pull requests, Jira links. | Ready |
| Source Code ZIP | Final working project archive. | Prepare before upload |
| Presentation PPTX | Final presentation slides. | Prepare/polish |
| Video Recording | All members participate in presentation and proof-of-work demo. | Record after rehearsal |

# 15. Conclusion

YallaMarket demonstrates a complete Software Engineering lifecycle for a full-stack digital marketplace: requirements definition, stakeholder analysis, system design, implementation, testing, Agile tracking, and final delivery preparation. The project includes a working bilingual storefront, authentication, cart persistence, checkout/order flow, admin management, SQLite persistence, Jira evidence, GitHub collaboration evidence, and QA documentation.

The final focus was not to redesign the product, but to stabilize the existing implementation, document quality assurance, resolve final QA issues, and prepare a professional submission package. Based on the completed implementation and documentation artifacts, the project is ready for final presentation and course submission after final packaging and video recording.

# Appendix A. Detailed QA Test Cases

| TC ID | Feature | Scenario | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Home / Categories | Open homepage | Categories are displayed correctly. | Categories loaded successfully from API. | Pass |
| TC-02 | Categories | Open a category page | Related products are displayed. | Products displayed successfully. | Pass |
| TC-03 | Search | Search using an Arabic keyword | Matching Arabic products appear. | Arabic filtering works correctly. | Pass |
| TC-04 | Search | Search using an English keyword | Matching English products appear. | English filtering works correctly. | Pass |
| TC-05 | Product Details | Open product details page | Product name, price, description, and stock are visible. | Product details loaded successfully. | Pass |
| TC-06 | Related Products | View related products section | Related products are displayed. | Related products displayed successfully. | Pass |
| TC-07 | Cart | Add available product to cart | Cart count and item list update. | Product added successfully. | Pass |
| TC-08 | Cart | Update item quantity | Quantity and totals update correctly. | Totals update after quantity changes. | Pass |
| TC-09 | Cart | Remove item from cart | Item is removed and totals recalculate. | Item removed successfully. | Pass |
| TC-10 | Cart Persistence | Refresh browser after adding cart items | Cart remains saved. | Cart persisted using localStorage. | Pass |
| TC-11 | Authentication | Register new user | Account is created successfully. | Registration completed successfully. | Pass |
| TC-12 | Authentication | Login with valid credentials | User is authenticated and token stored. | JWT authentication works correctly. | Pass |
| TC-13 | Authentication | Login with invalid credentials | Clear error message is displayed. | Invalid login feedback displayed. | Pass |
| TC-14 | Checkout | Open checkout with empty cart | User sees empty cart/checkout restriction. | Empty cart behavior handled. | Pass |
| TC-15 | Checkout | Submit checkout while logged out | System requires authentication. | Login/authentication requirement displayed. | Pass |
| TC-16 | Checkout | Submit valid order while logged in | Order is created and saved. | Order submitted successfully. | Pass |
| TC-17 | Admin | Admin dashboard access | Dashboard statistics are visible to admin. | Admin dashboard loaded correctly. | Pass |
| TC-18 | Admin Orders | Update order status | Order status updates and persists. | Order status updated successfully. | Pass |
| TC-19 | Localization | Switch Arabic/English | Language and direction update correctly. | RTL/LTR switch verified. | Pass |
| TC-20 | Routing/Error Handling | Open invalid product/category URL | Fallback or NotFound message appears. | Fallback handling verified. | Pass |

# Appendix B. Jira and GitHub Evidence Screenshots

## B.1 Sprint 1 Evidence

Figure 8. Sprint 1 completed work items.

## B.2 Sprint 2 Evidence

Figure 9. Sprint 2 completed work items.

## B.3 Sprint 3 Evidence

Figure 10. Sprint 3 backend and integration items.

## B.4 Sprint 4 Evidence

Figure 11. Sprint 4 integration, admin, deployment/testing items.

## B.5 Sprint 5 Final QA Evidence

Figure 12. Sprint 5 final QA bugs and tasks marked Done.

## B.6 Jira-GitHub Integration Evidence

Figure 13. Merged pull requests linked to Jira issue keys.

## B.7 Velocity Report

Figure 14. Jira velocity report showing sprint progress.

## B.8 GitHub Repository Evidence

Figure 15. GitHub repository overview showing project structure and commit history.